## Slide 1: Change Management
Introduction
SCM repository
The SCM process

## Slide 2: Introduction

## Slide 3: What is Change Management
Also called software configuration management (SCM)
It is an umbrella activity that is applied throughout the software process
It's goal is to maximize productivity by minimizing mistakes caused by confusion when coordinating software development
SCM identifies, organizes, and controls modifications to the software being built by a software development team
SCM activities are formulated to identify change, control change, ensure that change is being properly implemented, and report changes to others who may have an interest

## Slide 4: What is Change Management (continued)
SCM is initiated when the project begins and terminates when the software is taken out of operation
View of SCM from various roles
  Project manager -> an auditing mechanism
  SCM manager -> a controlling, tracking, and policy making mechanism
  Software engineer -> a changing, building, and access control mechanism
  Customer -> a quality assurance and product identification mechanism

## Slide 5: Software Configuration
The Output from the software process makes up the software configuration
  Computer programs (both source code files and executable files)
  Work products that describe the computer programs (documents targeted at both technical practitioners and users)
  Data (contained within the programs themselves or in external files)
The major danger to a software configuration is change
  First Law of System Engineering: "No matter where you are in the system life cycle, the system will change, and the desire to change, it will persist throughout the life cycle"

## Slide 6: Origins of Software Change
Errors detected in the software need to be corrected
New business or market conditions dictate changes in product requirements or business rules
New customer needs demand modifications of data produced by information systems, functionality delivered by products, or services delivered by a computer-based system
Reorganization or business growth/downsizing causes changes in project priorities or software engineering team structure
Budgetary or scheduling constraints cause a redefinition of the system or product

## Slide 7: Elements of a Configuration Management System
Configuration elements
  A set of tools coupled with a file management (e.g., database) system that enables access to and management of each software configuration item
Process elements
  A collection of procedures and tasks that define an effective approach to change management for all participants
Construction elements
  A set of tools that automate the construction of software by ensuring that the proper set of valid components (i.e., the correct version) is assembled
Human elements
  A set of tools and process features used by a software team to implement effective SCM

## Slide 8: Software Configuration Items (SCIs)
Element of information that can be as small as single UML diagram or as large as the complete design document.
Can be considered as a single section of a large specification or one test case in a large suit of test cases.
SCIs are stored in the database as a Configuration Object with name, attributes and is connected to other objects by relationships.

## Slide 10
Have you established a baseline yet?

## Slide 11: Baseline
An SCM concept that helps practitioners to control change without seriously impeding justifiable change
IEEE Definition: A specification or product that has been formally reviewed and agreed upon, and that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures
It is a milestone in the development of software and is marked by the delivery of one or more computer software configuration items (SCIs) that have been approved as a consequence of a formal technical review
A SCI may be such work products as a document (as listed in MIL-STD-498), a test suite, or a software component

## Slide 12: Baselining Process
A series of software engineering tasks produces a SCI
The SCI is reviewed and possibly approved
The approved SCI is given a new version number and placed in a project database (i.e., software repository)
A copy of the SCI is taken from the project database and examined/modified by a software engineer
The baselining of the modified SCI goes back to Step #2

## Slide 14: The SCM Repository

## Slide 15: Paper-based vs. Automated Repositories
Problems with paper-based repositories (i.e., file cabinet containing folders)
  Finding a configuration item when it was needed was often difficult
  Determining which items were changed, when and by whom was often challenging
  Constructing a new version of an existing program was time consuming and error prone
  Describing detailed or complex relationships between configuration items was virtually impossible
Today's automated SCM repository
  It is a set of mechanisms and data structures that allow a software team to manage change in an effective manner
  It acts as the center for both accumulation and storage of software engineering information
  Software engineers use tools integrated with the repository to interact with it

## Slide 16: Automated SCM Repository (Functions and Tools)
Functions
Data integrity
Information sharing
Tool integration
Data integration
Methodology enforcement
Document standardization
Versioning
Dependency
tracking
Change
management
Requirements
tracing
Configuration
management
Audit
trails
SCM Repository

## Slide 17: Functions of an SCM Repository
Data integrity
  Validates entries, ensures consistency, cascades modifications
Information sharing
  Shares information among developers and tools, manages and controls multi-user access
Tool integration
  Establishes a data model that can be accessed by many software engineering tools, controls access to the data
Data integration
  Allows various SCM tasks to be performed on one or more CSCIs
Methodology enforcement
  Defines an entity-relationship model for the repository that implies a specific process model for software engineering
Document standardization
  Defines objects in the repository to guarantee a standard approach for creation of software engineering documents

## Slide 18: Toolset Used on a Repository
Versioning
  Save and retrieve all repository objects based on version number
Dependency tracking and change management
  Track and respond to the changes in the state and relationship of all objects in the repository
Requirements tracing
  (Forward tracing) Track the design and construction components and deliverables that result from a specific requirements specification
  (Backward tracing) Identify which requirement generated any given work product
Configuration management
  Track a series of configurations representing specific project milestones or production releases
Audit trails
  Establish information about when, why, and by whom changes are made in the repository

## Slide 19: The SCM Process

## Slide 20: Primary Objectives of the SCM Process
Identify all items that collectively define the software configuration
Manage changes to one or more of these items
Facilitate construction of different versions of an application
Ensure the software quality is maintained as the configuration evolves over time
Provide information on changes that have occurred

## Slide 21: SCM Questions
How does a software team identify the discrete elements of a software configuration?
How does an organization manage the many existing versions of a program (and its documentation) in a manner that will enable change to be accommodated efficiently?
How does an organization control changes before and after software is released to a customer?
Who has responsibility for approving and ranking changes?
How can we ensure that changes have been made properly?
What mechanism is used to appraise others of changes that are made?

## Slide 22: SCM Tasks
Status reporting
SCI
SCI
SCI
SCI
Identification
Change control
Version control
Configuration auditing

## Slide 23: SCM Tasks (continued)
Concentric layers (from inner to outer)
  Identification
  Change control
  Version control
  Configuration auditing
  Status reporting
SCIs flow outward through these layers during their life cycle
SCIs ultimately become part of the configuration of one or more versions of a software application or system

## Slide 24: Identification Task
Identification separately names each SCI and then organizes it in the SCM repository using an object-oriented approach
Objects start out as basic objects and are then grouped into aggregate objects
Each object has a set of distinct features that identify it
  A name that is unambiguous to all other objects
  A description that contains the SCI type, a project identifier, and change and/or version information
  List of resources needed by the object
  The object realization (i.e., the document, the file, the model, etc.)

## Slide 25: Change Control Task
Change control is a procedural activity that ensures quality and consistency as changes are made to a configuration object
A change request is submitted to a configuration control authority, which is usually a change control board (CCB)
  The request is evaluated for technical merit, potential side effects, overall impact on other configuration objects and system functions, and projected cost in terms of money, time, and resources
An engineering change order (ECO) is issued for each approved change request
  Describes the change to be made, the constraints to follow, and the criteria for review and audit
The baselined SCI is obtained from the SCM repository
  Access control governs which software engineers have the authority to access and modify a particular configuration object
  Synchronization control helps to ensure that parallel changes performed by two different people don't overwrite one another

## Slide 26: Version Control Task
Version control is a set of procedures and tools for managing the creation and use of multiple occurrences of objects in the SCM repository
Required version control capabilities
  An SCM repository that stores all relevant configuration objects
  A version management capability that stores all versions of a configuration object (or enables any version to be constructed using differences from past versions)
  A make facility that enables the software engineer to collect all relevant configuration objects and construct a specific version of the software
  Issues tracking (bug tracking) capability that enables the team to record and track the status of all outstanding issues associated with each configuration object
The SCM repository maintains a change set
  Serves as a collection of all changes made to a baseline configuration
  Used to create a specific version of the software
  Captures all changes to all files in the configuration along with the reason for changes and details of who made the changes

## Slide 27: Configuration Auditing Task
Configuration auditing is an SQA activity that helps to ensure that quality is maintained as changes are made
It complements the formal technical review and is conducted by the SQA group
It addresses the following questions
  Has the change specified in the ECO been made? Have any additional modifications been incorporated?
  Has a formal technical review been conducted to assess technical correctness?
  Has the software process been followed, and have software engineering standards been properly applied?
  Has the change been "highlighted" and "documented" in the SCI? Have the change data and change author been specified? Do the attributes of the configuration object reflect the change?
  Have SCM procedures for noting the change, recording it, and reporting it been followed?
  Have all related SCIs been properly updated?
A configuration audit ensures that
  The correct SCIs (by version) have been incorporated into a specific build
  That all documentation is up-to-date and consistent with the version that has been built

## Slide 28: Status Reporting Task
Configuration status reporting (CSR) is also called status accounting
Provides information about each change to those personnel in an organization with a need to know
Answers what happened, who did it, when did it happen, and what else will be affected?
Sources of entries for configuration status reporting
  Each time a SCI is assigned new or updated information
  Each time a change is approved by the CCB and an ECO is issued
  Each time a configuration audit is conducted
The configuration status report
  Placed in an on-line database or on a website for software developers and maintainers to read
  Given to management and practitioners to keep them appraised of important changes to the project SCIs

## Slide 29: Summary
Introduction
SCM Repository
SCM Process
  Identification
  Change control
  Version control
  Configuration auditing
  Status reporting
